## Slide 1
Daniel Darcy
Stephen Fedele
Tim Curry
CS 4900
Coding Tutorial
TPS Report & Stories

## Slide 2
TPS Report
Reviewed?
Time (est)
Author
Risk
% Done
Time Taken
Task
Daniel Darcy
Stephen Fedele
Tim Curry
CS 4900
Page 1
Quadratic Solve
Drop ace editor
in webpage. Find
out how to collect
user input.
Locate and download
ace editor library.
1 hr
Daniel
1 hr
100
1.5 hr
Yes
2 hr
Daniel
1 hr
100
2 hr
Yes
Research different mvc’s
Implement and test possible mvc’s
Research Docker
3 hrs.
TJ
100
3.5 hrs
Yes
2 hrs.
TJ
100
3 hrs.
No
1 hr
TJ
75
1 hr
No
Notes: <number>

## Slide 3
TPS Report
Reviewed?
Time (est)
Author
Risk
% Done
Time Taken
Task
Page 2
Quadratic Solve

## Slide 4
TPS Report
Reviewed?
Time (est)
Author
Risk
% Done
Time Taken
Task
Page 3

## Slide 5
Stories
#
Title
Description
1
2
3
4
5
6
7
8
Coding Tutorial
Page 1
Webpage opens with ace editor.
Webpage presents ace editor with sample code inside.
User can either compile sample code or write their own.
When user presses compile webpage extracts code from
ace editor.
Code is stored in file to await execution through Get().
Server side extracts code from file and executes code.
Open webpage
Present editor
User input
Code extraction
Get request
Execution

## Slide 6
Stories
Quadratic Solve
Page 2